ATLAS PM · HELLAS PROPERTY MANAGEMENT

Technical Audit & Developer Onboarding

Audit date: 2026-07-02  ·  Scope: full src/ and server/ static review, dependencies, env & data-flow.  ·  Audience: engineers joining the project + technical due diligence.

TL;DR — The app is feature-complete and cleanly structured for a demo (React 19 + Vite front end, thin Express API for Viva Wallet / myDATA / OCR). The critical gaps are all trust-boundary issues: in local-demo mode authorization is client-side only (privilege escalation via localStorage), the API endpoints are unauthenticated, and the Viva webhook is unverified and trusts a client-supplied amount. Fine for demos; blockers for production.

Part 1 — Developer Onboarding

What it is

B2B multi-tenant SaaS for Greek property management: buildings & units, shared-expense (κοινόχρηστα) statements, AADE/myDATA e-invoicing, payments & bank reconciliation, maintenance issues, general assemblies with e-voting, a document vault, and owner/resident portals. Roles: Platform Admin → Property Administrators (PMC Admins / independent managers) → PMC Users, plus scoped owner/resident portals.

Tech stack

| Layer | Technology |
| --- | --- |
| UI | React 19, TypeScript ~5.8, Vite 6 |
| Styling | Tailwind CSS v4 (@theme tokens in src/index.css), Material Symbols + lucide-react |
| State | React useState/useMemo in App.tsx (no external store) + localStorage or Supabase |
| Backend (optional) | Supabase (auth + Postgres) |
| API server | Express (server/) — Viva Wallet, myDATA, OCR, notifications, web-push |
| Tooling | vite (build/dev), tsx (server), tsc --noEmit (lint) |

Repository layout

src/
  App.tsx            Root: holds ALL app state, wires views, tab routing
  types.ts           Domain models + INITIAL_* mock data + localStorage helpers
  components/        One file per screen/view (+ Header, Sidebar, modals)
  lib/
    auth.ts          UserRole, AppPermission, DEMO_USERS, login, tab gating
    rbac.ts          Platform RBAC (PlatformRole/Permission, platformCan)
    tenantScope.ts   Row-level visibility for owners/residents
    calculationCore.ts   Money-safe allocation engine (χιλιοστά/equal/area/persons)
    paymentLedger.ts     Balance-after-payment + ledger entries
    backendContracts.ts  DataMode switch (demo | supabase) + repo/auth factory
    vat.ts           Greek ΑΦΜ/VAT checksum validation
    supabase/        client, authRepository, dataRepository
server/
  index.ts           Express app + routes + CORS
  payments.ts        Viva Wallet: create-order, verify, webhook
  mydata.ts ocr.ts notifications.ts push.ts

Running locally

npm install
npm run dev      # Vite dev server -> http://localhost:3000
npm run server   # Express API   -> http://localhost:3001
npm run build    # Production bundle (esbuild via Vite)
npm run lint     # tsc --noEmit  (currently FAILS — see finding Q1)

Demo logins (local-demo mode): platform@atlaspm.gr / platform123 · admin@hellaspm.gr / admin123 · staff@hellaspm.gr / staff123 · owner@example.gr / owner123 · resident@example.gr / resident123

Data modes (important)

local-demo (default): no backend; auth + data in the browser (demo users in auth.ts, state in localStorage 'hpm_*'). Authorization is UI-only — great for demos, unsafe for production.

supabase: real auth (supabase.auth.signInWithPassword) + Postgres via dataRepository.ts. Authorization is expected to be enforced by Postgres RLS (NOT present in this repo — see S4).

Switch via VITE_DATA_MODE. All env keys are documented in .env.example; .env* is gitignored, only .env.example is tracked.

Architecture & data flow

App.tsx is the single source of truth: every domain array is useState there, persisted via useEffect. Views are presentational, receiving data + on* callbacks as props and holding only ephemeral UI state. Navigation is tab-based (activeTab) — there is no router. lib/tenantScope.ts scopes owner/resident visibility; lib/auth.ts + lib/rbac.ts gate admin actions.

Auth & RBAC (two systems)

App permissions: fine-grained AppPermission per UserRole (auth.ts); drives tab visibility and property-app actions.

Platform RBAC: coarse Read/Manage over Subscription/PMSettings/PropertiesData/Users (rbac.ts); drives platform-admin surfaces via platformCan().

Mapping: platform_admin→platform_administrator, company_admin→properties_administrator (PMC Admins AND individual managers), company_staff→pmc_user, owners/residents→portal_user.

Part 2 — Technical Audit

Static review only (no dynamic pen-test). Severity reflects production impact. Note local-demo mode is intentionally insecure — several findings only bite with real users/data/money.

Findings summary

| ID | Severity | Area | Finding |
| --- | --- | --- | --- |
| S1 | Critical | Auth | Client-side-only authorization; role editable in localStorage → privilege escalation |
| S2 | Critical | API | Express API endpoints are unauthenticated |
| S3 | Critical | Payments | Viva webhook unverified; trusts unsolicited 'payment confirmed' events |
| S4 | High | Data | Supabase repo ignores user; authz fully delegated to (absent) RLS |
| S5 | High | Payments | create-order trusts client-supplied amount (no server validation) |
| S6 | High | Security | Plaintext demo passwords bundled into the client |
| S7 | Medium | XSS | websiteUrl rendered into href without scheme validation |
| S8 | Medium | Security | No security headers/CSP (no helmet); no rate limiting |
| C1 | Medium | Correctness | Base64 logo data-URIs in localStorage → quota overflow, silent save loss |
| C2 | Low/DX | Correctness | Money is JS float; mitigated by roundMoney but not exact |
| A1 | Medium | Architecture | All state centralized in App.tsx; won't scale |
| A2 | Medium | Architecture | No router — no deep-links, back button, or per-page guards |
| A3 | High | Testing | No test framework/tests; financial logic unverified |
| A4 | Medium | Data | No schema/version migration strategy for persisted state |
| Q1 | High | Quality gate | tsc fails (missing @types/react); build skips type-checking; no CI |
| P1 | Medium | Performance | Single ~500 KB JS bundle, no code-splitting |
| P2 | Low/DX | Resilience | No error boundary → render throw white-screens the app |
| D1 | Low/DX | Maintainability | Two overlapping permission systems |
| D2 | Low/DX | i18n | Bilingual claim but most UI strings hardcoded Greek |
| D3 | Low/DX | UX | Residual alert()/confirm() in a few flows |

Security & authorization

S1 · [Critical]  Client-side-only authorization / role tampering

In local-demo mode the signed-in user (including role) is stored in localStorage (hpm_auth_user) and trusted verbatim. All gating runs in the browser, so a user can set role='platform_admin' in dev-tools to unlock every screen and mutation; data is client-side too, so it's full compromise of the demo instance.

Fix: Treat the client as untrusted. Ship production only in supabase mode; enforce every permission server-side (RLS + API checks). Never derive authority from client-stored role.

S2 · [Critical]  Unauthenticated API endpoints

server/index.ts mounts /api/payments, /api/mydata, /api/expenses (OCR→Anthropic), /api/push and notifications with no auth middleware. Anyone reaching the server can create orders, transmit/cancel myDATA, and invoke OCR (cost-abuse).

Fix: Add middleware validating the Supabase JWT on every non-webhook route, resolve user+tenant, authorize the action, and add rate limiting.

S3 · [Critical]  Unverified Viva Wallet webhook

server/payments.ts POST /webhook acts on StatusId==='F' straight from the body — no signature/authenticity check and no re-verification against Viva. A forged POST can mark dues paid. The GET handshake only echoes VIVAWALLET_WEBHOOK_KEY (defaults to 'demo-key').

Fix: On every event, re-fetch the transaction from Viva (verify endpoint already exists) and trust only the server-confirmed status/amount; require a non-default key; make confirmations idempotent.

S4 · [High]  Repository delegates all authorization to (unseen) RLS

Every dataRepository.ts method takes _user (unused) and queries like delete().eq('id', expenseId) with no tenant scoping. Security depends entirely on Postgres RLS policies not present in this repo. If RLS is missing/misconfigured, cross-tenant read/modify/delete is possible.

Fix: Ship & version RLS policies (per-tenant + role checks) as Supabase migrations; add tests asserting cross-tenant denial; optionally scope queries in the repo as defense-in-depth.

S5 · [High]  Payment amount trusted from client

POST /api/payments/create-order reads amount from the request body and creates a Viva order for it — a client can request an arbitrary amount or another unit's payment.

Fix: Compute the payable amount server-side from the unit's actual dues; validate unitId belongs to the caller's tenant.

S6 · [High]  Plaintext demo credentials in the client bundle

DEMO_USERS in auth.ts contains hardcoded plaintext passwords shipped in the JS bundle.

Fix: Acceptable for demo builds only; exclude demo users from production via an env guard; never store plaintext passwords in a real backend.

S7 · [Medium]  Unvalidated URL in href (stored-XSS vector)

TenantsView renders <a href={tenant.websiteUrl}> from user input; a value like javascript:alert(1) is an XSS vector (React does not block javascript: hrefs).

Fix: Validate/normalize URLs to http(s) on save and before render; drop other schemes.

S8 · [Medium]  No security headers / rate limiting

Permissive CORS and no other protections on the Express app.

Fix: Add helmet (CSP, HSTS, nosniff, frame options), tighten CORS to the exact origin, add express-rate-limit (esp. OCR/payments).

Correctness & data

C1 · [Medium]  Base64 logos in localStorage

The Tenant editor stores uploaded logos as data-URIs persisted to localStorage. Base64 images approach the ~5 MB quota; saveState swallows QuotaExceededError, so saves silently fail and data is lost without feedback.

Fix: Don't store binaries in localStorage; upload to object storage (Supabase Storage) and keep a URL; in demo, cap size and warn on quota.

C2 · [Low/DX]  Floating-point money

Amounts are JS number. calculationCore.ts mitigates with roundMoney + remainder redistribution (good), but floats are still not exact.

Fix: Optional for audit-grade accuracy: represent money as integer cents (or a decimal library) end-to-end.

A4 · [Medium]  No migration strategy for persisted state

Persisted shapes changed during development; the workaround was bumping a key (hpm_tenants→hpm_tenants_v2). Old keys linger; no versioning.

Fix: Add a schemaVersion to persisted state + a migration step on load; in supabase mode use Supabase migrations as the source of truth.

Architecture, testing, quality

A1 · [Medium]  God component (App.tsx)

App.tsx owns ~15 state slices and every handler → prop-drilling and broad re-renders; hard to maintain as it grows.

Fix: Extract domain state into context providers or a lightweight store (Zustand/Redux Toolkit), split by domain.

A2 · [Medium]  No router

Tab state is in-memory only: no deep links, no browser back/forward, no per-route guards; refresh resets location.

Fix: Adopt React Router / TanStack Router; map tabs to routes with route-level auth guards.

A3 · [High]  No tests

No test runner; npm run lint is just tsc. The riskiest code (allocation, ledger, VAT, RBAC) is unverified.

Fix: Add Vitest + React Testing Library; start with calculationCore, paymentLedger, vat, and RBAC mappings.

Q1 · [High]  Type-checking broken and not enforced

npm run lint fails: AssemblyView.tsx 'Cannot find namespace React' because @types/react is not installed. The Vite build uses esbuild and does NOT type-check, so type errors ship silently.

Fix: Add @types/react + @types/react-dom, fix the AssemblyView error, and add CI running tsc --noEmit + build + tests on every PR.

P1 · [Medium]  Bundle size

Production JS is ~500 KB single chunk; Vite warns.

Fix: Route-based React.lazy/dynamic import to code-split heavy views (Invoicing, Assemblies, Bank).

P2 · [Low/DX]  No error boundary

A single render throw blanks the whole app.

Fix: Add a top-level error boundary with a friendly fallback + logging.

What's already good

Clean, consistent component structure and a coherent design-token system (Tailwind v4 @theme).

Disciplined money rounding with remainder redistribution in calculationCore.ts.

Real, well-separated integration layer (server/*) with sensible demo fallbacks when credentials are absent.

Correct secret hygiene: server-only Viva/AADE/Anthropic keys; .env* gitignored; only .env.example tracked.

Accessibility basics in newer components (aria labels, focus management, role=dialog/alertdialog, Escape/outside-click).

Soft-delete + audit-friendly patterns already present (IsDeleted).

Part 3 — Remediation roadmap

Phase 0 — before any real users (blockers)

S2 API authentication + S1 stop trusting client role → run production in supabase mode only.

S4 write & ship RLS policies; add cross-tenant denial tests.

S3 verify Viva webhooks server-side; S5 compute payment amounts server-side.

Phase 1 — hardening

S6 strip demo creds from prod builds; S7 sanitize URLs; S8 add helmet + rate limiting + tight CORS.

Q1 add @types/react, fix tsc, add CI (typecheck + build + tests).

Phase 2 — correctness & resilience

A3 tests for calculationCore/paymentLedger/vat/RBAC.

C1 move logos to object storage; A4 add persisted-state versioning; P2 add error boundary.

Phase 3 — scale & polish

A2 introduce routing; A1 refactor App.tsx state into stores/contexts; P1 code-split.

D2 complete i18n; D3 remove native dialogs; C2 (optional) integer-cents money.

Production-readiness checklist

☐ VITE_DATA_MODE=supabase with RLS enforced and tested

☐ All API routes authenticated + rate-limited; webhooks verified

☐ Payment amounts computed server-side; idempotent confirmations

☐ Demo users excluded from production; secrets rotated

☐ tsc --noEmit clean; CI runs typecheck + build + tests

☐ Error boundary + logging/monitoring wired

☐ Object storage for uploads; state migrations versioned

☐ CSP/security headers set; CORS locked to app origin